# Release Plan - Island Reservation - Team Shoreline

# IR Website - 05/31/22 - v1.0

## High level goals

* Have a website that can do the following operations:
  + allow new users to signup
  + host a secure login/logout system
  + display available island bookings on a gallery page
  + allow users to make bookings
  + show user account information including a user’s bookings
  + allow the list of available bookings to be sorted by different things
* Have a website that is mobile-friendly

## User stories for release

Sprint 1

* As a customer of a booking service, I want a way to be able to make an account so I can save all of my bookings. 21
* As a person who wants to reserve an island, I want a way to be able to see all of the islands that I can reserve. 8

Sprint 2

* As a customer of a booking service, I want a way to be able to make an account so I can save all of my bookings. 21
* As a person who wants to reserve an island, I want a way to be able to see a list of available islands so I can reserve them. 13
* As a person who wants to reserve an island, I want to be able to sort the list of available islands by different criteria (like price, land size, or rating) so I can easily find the island that is best for me. 21
* As a user, I want my account login information to be secure so my account doesn’t get hacked. 8
* As a user of an island reservation service, I want a homepage to be able to see all of my account information including the bookings that I’ve made. 13

Sprint 3

* (Carried over from Sprint 2) As a customer of a booking service, I want a way to be able to make an account so I can save all of my bookings. 21
* (Carried over from Sprint 2) As a person who wants to reserve an island, I want a way to be able to see a list of available islands so I can reserve them. 13
* (Carried over from Sprint 2) As a person who wants to reserve an island, I want to be able to sort the list of available islands by different criteria (like price, land size, or rating) so I can easily find the island that is best for me. 13
* (Carried over from Sprint 2) As a user of an island reservation service, I want a homepage to be able to see all of my account information including the bookings that I’ve made. 13
* As a user of an island reservation service, I want a map of all of the islands so I can figure out which ones are closest to me. 13
* As a user, I want to be able to see an About page describing the product I am using so that I understand all the features of the product. 5

Sprint 4

* (Carried over from Sprint 3) As a person who wants to reserve an island, I want to be able to sort the list of available islands by different criteria (like price, land size, or rating) so I can easily find the island that is best for me. 13
* (Carried over from Sprint 3) As a user of an island reservation service, I want a map of all of the islands so I can figure out which ones are closest to me. 13
* As a user, I want to be able to book islands so I have a place to host my events or vacations. 13
* As a user, I want a settings page so I can update my personal information. 6
* As a user, I want to see a logo on the website I am using so that I know which website I am using and so that I feel as though it is a legitimate service. 5
* As a user, I want to be able to upload an island for others to reserve so that I can generate revenue and use site functionality. 13
* As a user, I want to be able to read and leave reviews for islands I’ve reserved to know if an island is worth reserving. 10
* As a user, I want to be able to view the islands I’ve uploaded and edit their information (my own islands) for others to reserve. 9

## Product Backlog

* Creating a matching mobile app that goes with the website
* Working with other services/companies (like Expedia or Amazon) to connect more amenities with our website and island bookings
* Have admin capabilities
  + Admin accounts
  + Admins can add edit and islands/available bookings on our website
* allowing users to delete their islands
* add input validation for users adding islands
* sorting islands by more parameters (distance from the user, on sale, within a certain price range)
* have a page that shows users all of their reviews and allow them to edit their past reviews
* add a list of islands sorted by distance to the map page
* Allow multiple images to be uploaded for one island (gallery for an island)

## Project Presentation

<https://docs.google.com/presentation/d/181hLQ4JnFSM0RX2nmfZfz3vpo7sJxfc_LTlJDs7Sijo/edit?usp=sharing>