Sprint 1 Report - Island Reservation - Team Shoreline - 4/18/2022

Actions to stop doing:

* stop having hour-long scrum meetings
  + the meetings lack structure and intention, we are usually split up in subgroups talking about different things
* don’t make decisions for new meeting times/updates without every team member’s approval
  + every team member should feel like they matter just as much as the next, no team member is higher than the others

Actions to start doing:

* start having 15 minute scrum meetings
  + we need more structure and discipline as a team so we can stay on track and get things done
* start giving updates at the beginning of every scrum meeting
  + we are pretty inconsistent with updates so we don’t always know what each person is up to/what each person has done
* team members who aren’t doing as much should ask if they can help out other team members
  + the workload shouldn’t be heavily skewed too far one way

Actions to keep doing:

* we should keep having group decisions after class
  + it gives us an outlet to discuss what went on in class, any thoughts we may have, or general ideas we have for the group project
* we should keep updating the scrum board
  + if anyone’s lost on what they should be doing, they can refer to the scrum board
* we should maintain a willingness to learn and keep up with what each person is doing
  + the frontend and backend maintain good communication, everyone is learning a little bit of React and MongoDB

Work completed:

Work not completed:

* As a customer of a booking service, I want a way to be able to make an account so I can save all of my bookings and inform.
* As a person who wants to reserve an island, I want a way to be able to see a list of available islands so I can reserve them.

Work completion rate:

* total number of user stories completed: 0
* total # of estimated ideal work hours completed: 15
* total # of days during the sprint: 13 (Wed 4/6 - Tues 4/19)

