Sprint 2 Report - Island Reservation - Team Shoreline - 5/2/2022

Actions to stop doing:

* be on the same page for what languages to use
* let the team know when you can’t make a meeting
* making up work as we go through the sprint
* adding user stories to the current Sprint if we aren’t finished with the original ones

Actions to start doing:

* making the Sprint plan before the Sprint starts
* code reviews when someone pushes the code
* following the style guide
* checking Discord more consistently
* constantly updating the Scrum board and burnup chart
* prioritize our user stories and aim to finish the most important user stories first
* complete user stories completely before starting others
* estimate the ideal working hours more accurately (we are currently heavily underestimating how much research/effort some tasks take)

Actions to keep doing:

* keep having structured Scrum meetings
* keep accomplishing different parts of the website (not doing the same work)
* communicating whenever we have a question about something

Work completed:

* As a user, I want my account login information to be secure so my account doesn’t get hacked.

Work not completed:

* As a customer of a booking service, I want a way to be able to make an account so I can save all of my bookings.
* As a person who wants to reserve an island, I want a way to be able to see a list of available islands so I can reserve them.
* As a person who wants to reserve an island, I want to be able to sort the list of available islands by different criteria (like price, distance, or rating) so I can easily find the island that is best for me.
* As a user of an island reservation service, I want a homepage to be able to see all of my account information including the bookings that I’ve made.

Work completion rate:

* total number of user stories completed: 1
* total # of estimated ideal work hours completed: 39.5
* total # of days during the sprint: 13 (Wed 4/20 - Tues 5/3)

