Sprint 3 Report - Island Reservation - Team Shoreline - 5/18/2022

Actions to stop doing:

* making up tasks individually without consulting entire team
* stop being late to scrum meetings

Actions to start doing:

* prioritizing and reorganizing user stories to reflect our priorities so that we have a workable product at the end
* asking or reaching out to other team members for help
* peer programming together
* meeting outside of scrum meetings
* staying in constant communication about what we are working on and what we have completed
* completing user stories before starting new ones

Actions to keep doing:

* keep having structured Scrum meetings
* keep accomplishing different parts of the website and communicating so that we do not have two people completing the same thing
* communicating whenever we have a question about something
* assessing completed work and what is currently being worked on as a group after each scrum meeting
* delegating tasks as a group and having discussions about who is going to work together to complete future tasks after scrum meetings
* not making up new work as we go through the sprint
* not adding user stories to the current sprint if we aren’t finished with the original ones
* asking for help if we are confused about our current task

Work completed:

* As a customer of a booking service, I want a way to be able to make an account so that I can save all of my bookings.
* As a user of an island reservation service, I want a homepage to be able to see all of my account information including the bookings that I’ve made.
* As a person who wants to reserve an island, I want a way to be able to see a list of available islands so I can reserve them.
* As a user, I want to be able to see an About page describing the product I am using so that I understand all the features of the product.

Work not completed:

* As a person who wants to reserve an island, I want to be able to sort the list of available islands by different criteria (like price, distance, or rating) so I can easily find the island that is best for me.
* As a user of an island reservation service, I want a map of all of the islands so I can figure out which ones are closest to me.

Work completion rate:

* total number of user stories completed: 4
* total # of estimated ideal work hours completed: 61.7
* total # of days during the prior sprint: 13 (Wed 5/4 - Tues 5/17)

