Sprint 4 Report - Island Reservation - Team Shoreline - 5/31/2022

Actions to stop doing:

* Pushing code without notifying team members that worked on files you changed

Actions to start doing:

* peer programming together
* completing user stories before starting new ones
* Review code with another person before pushing
* Coming up with new features as a team
* Not making up new work as we go through the sprint
* Not adding user stories to the current sprint if we aren’t finished with the original ones

Actions to keep doing:

* keep having structured Scrum meetings
* keep accomplishing different parts of the website and communicating so that we do not have two people completing the same thing
* communicating whenever we have a question about something
* assessing completed work and what is currently being worked on as a group after each scrum meeting
* delegating tasks as a group and having discussions about who is going to work together to complete future tasks after scrum meetings
* asking for help if we are confused about our current task
* Prioritizing important user stories

Work completed:

* As a user, I want to be able to book islands so I have a place to host my events or vacations.
* As a person who wants to reserve an island, I want to be able to sort the list of available islands by different criteria (like price, land size, or rating) so I can easily find the island that is best for me.
* As a user, I want a settings page so I can update my personal information.
* As a user, I want to see a logo on the website I am using so that I know which website I am using and so that I feel as though it is a legitimate service.
* As a user, I want to be able to view the islands I’ve uploaded (my own islands) for others to reserve.

Work not completed:

* As a user of an island reservation service, I want a map of all of the islands so I can figure out which ones are closest to me.
* As a user, I want to be able to read and leave reviews for islands I’ve reserved to know if an island is worth reserving.

Work completion rate:

* total number of user stories completed: 5
* total # of estimated ideal work hours completed: 67
* total # of days during the prior sprint: 13 (Wed 5/18 - Tues 5/31)

